WUDUH

وضوح

Master Status Document

| Document | Master Status — Single Source of Truth |
| --- | --- |
| Version | 3.1 — Post-MVP |
| Date | June 2026 |
| Live URL | wuduh.site |
| Stack | Next.js 16 · Better Auth · PostgreSQL 17 · MinIO · Coolify |
| Cards | 58 cards across 8 sections — Arabic & English |
| Status | MVP live. 5.1 critical fixes complete. Pre-launch (5.2) pending. V2 not started. |

# 1. What Wuduh Is

Wuduh is a card-based web tool that guides first-time founders in Saudi Arabia and the GCC through building a complete feasibility study — one question at a time. The founder answers 58 focused cards across 8 sections. When done, Wuduh assembles their answers into a professional investor-ready PDF in Arabic or English.

Core principle: The data belongs to the founder. Wuduh never generates content on their behalf. It structures, formats, and presents the founder's own inputs as a credible professional document.

## 1.1 Target Customer

- First-time founders in Saudi Arabia aged 22–35

- Pre-revenue, working alone or with a small co-founder team

- Preparing to approach an accelerator, angel investor, government grant, or bank

- Digitally comfortable, Arabic first language, no prior experience producing a formal feasibility study

## 1.2 Business Model

- Direct founders — SAR 99 per study export (pay at export, no upfront commitment)

- Accelerator cohort licensing — SAR 3,000 per cohort of up to 30 founders

- Payment gateway — Moyasar (MADA + Visa, SAMA-compliant) — not yet integrated

## 1.3 Go-To-Market

- B2B2C — accelerators are the buyer, founders are the user

- Primary targets — Monshaat, Flat6Labs Riyadh, KAUST Entrepreneurship, Badir, STC/Aramco

- Direct channels — Twitter/X Saudi startup community, Instagram, personal founder outreach

# 2. What Is Built — MVP Complete

✅  The MVP is live at wuduh.site. A founder can sign up, complete the full card journey in Arabic or English, and export a professional 9-page PDF. Everything below is deployed and working.

## 2.1 Infrastructure & Auth

| DONE | Next.js 16.2.9 with App Router, TypeScript, Tailwind CSS, IBM Plex fonts |
| --- | --- |
| DONE | Better Auth — email + password, email verification, password reset |
| DONE | PostgreSQL 17 self-hosted on Coolify — 8 tables (users, sessions, accounts, verifications, profiles, studies, answers, exports) |
| DONE | MinIO self-hosted on Coolify — S3-compatible file storage for logo uploads |
| DONE | Resend — transactional email (signup confirmation, password reset) |
| DONE | PDFShift API — hosted Chromium PDF generation |
| DONE | Coolify self-hosted deployment — Docker, rolling updates, no Vercel dependency |
| DONE | Cloudflare DNS — wuduh.site A record pointing to VPS at 65.21.151.1 |
| DONE | Auth guarding — per-route via Better Auth getSession in server components and API handlers (requireVerifiedUser / getVerifiedUser). No separate middleware file (proxy.ts was removed). |

## 2.2 Card Engine

| DONE | All 58 cards loaded from wuduh-cards.json — single source of truth, bilingual |
| --- | --- |
| DONE | TextCard — textarea, character counter, 800ms debounce auto-save, save on blur |
| DONE | TableCard — repeatable rows, add/delete row, column headers from card config, number/select/auto-calc variants |
| DONE | UploadCard — file picker, preview, upload to MinIO, storage path saved as answer |
| DONE | LangCard (C0) — two-option selector, persists language to profile and study record |
| DONE | ProjectionsChart — live financial projections chart rendered in study UI from S4 onward |
| DONE | useAutoSave hook — debounced auto-save, saving/saved indicator, error handling |
| DONE | Progress tracking — per-section completion percentage and global bar in header |
| DONE | HintPanel — expandable hint per card, bilingual, dismissable |
| DONE | Section overview — all 58 cards with done/skipped/pending status and jump-to links |
| DONE | Resume on login — founder returns to last incomplete card automatically |
| DONE | RTL layout for Arabic studies — dir=rtl applied globally when Arabic is selected |

## 2.3 PDF Export

| DONE | HTML template — 9 pages, A4, paper surface #FAF7F0, IBM Plex fonts via Google Fonts |
| --- | --- |
| DONE | Cover page — logo embedded as base64, founder name, startup name, date, language, meta grid |
| DONE | All 8 content sections — mono eyebrow labels, structured prose formatting |
| DONE | Competitor table — 3 columns, repeatable rows rendered as clean comparison table |
| DONE | Team table — 3 columns, same mechanic as competitor table |
| DONE | Risk table — 3 columns, High/Medium/Low likelihood pills with semantic colors |
| DONE | Financial projections page — auto-inserted between S4 and S5 when projections are filled |
| DONE | Gold disclaimer banner — auto-injected for skipped mandatory sections |
| DONE | PDFShift API v3 — X-API-Key auth, A4 format, hosted Chromium rendering |
| DONE | PDF uploaded to MinIO, signed 1-hour download URL returned to client |
| DONE | Export record saved to exports table with completion snapshot |

## 2.4 Dashboard & Navigation

| DONE | Dashboard — study cards with startup name, language badge, completion %, last edited date |
| --- | --- |
| DONE | New study flow — 3-step setup (language, startup name, logo upload) |
| DONE | Study overview — all sections with progress, jump to any card |
| DONE | Export access from dashboard — re-download previous exports |
| DONE | Dark mode — CSS variables on .dark class, toggled by ThemeProvider |
| DONE | Landing page — full wuduh.site homepage with hero, how it works, export preview, CTA |

# 3. Card Journey — Full Specification

58 cards across 8 sections plus a cover page. 41 mandatory, 17 optional. All content defined in wuduh-cards.json which is the single source of truth — any change to a card prompt, hint, or example is made there, no code change required.

| Section | Title | Cards | Mandatory | Notes |
| --- | --- | --- | --- | --- |
| Cover | Cover Page | 4 | 4 | Language, logo, startup name, founder name |
| S1 | Problem & Opportunity | 7 | 6 | Includes optional trigger card |
| S2 | Solution | 8 | 6 | Includes optional 'what we don't do' and mockup upload |
| S3 | Market Analysis | 6 | 4 | Includes optional persona and customer validation cards |
| S4 | Business Model | 9 | 5 | Includes 4 projections cards added during build (4.6–4.9) |
| S5 | Competitive Landscape | 5 | 5 | 5.1 competitor table, 5.2 positioning, 5.3 switching costs, 5.4 advantage, 5.5 why-now |
| S6 | Go-To-Market | 6 | 4 | Includes optional traction and partnerships cards |
| S7 | Team | 6 | 4 | Includes optional advisors and hiring plan cards |
| S8 | Risks & Mitigation | 7 | 5 | Includes card 8.7 — single most important assumption |
| TOTAL |  | 58 | 41 |  |

⚠  wuduh-cards.json on the desktop is the live production config. It is the same file the running app reads. Never edit it directly on the server — edit the desktop copy and redeploy.

# 4. Tech Stack — As Built

| Layer | Technology | Where It Lives | Notes |
| --- | --- | --- | --- |
| Framework | Next.js 16.2.9 | Coolify — wuduh app container | App Router, TypeScript, Turbopack dev |
| Auth | Better Auth 1.6.19 | src/lib/auth/ | Email + password, sessions, password reset |
| Database | PostgreSQL 17 | Coolify — postgresql-database container | Self-hosted, internal hostname, wuduh db |
| File storage | MinIO | Coolify — wuduh-minio container | S3-compatible, port 9000 API / 9001 console |
| Email | Resend | External API | Transactional only — confirm + reset |
| PDF | PDFShift API | External API | Hosted Chromium, A4, X-API-Key auth |
| Hosting | Coolify self-hosted | VPS at 65.21.151.1 | Docker, rolling updates, 3 containers |
| DNS | Cloudflare | wuduh.site | A record → 65.21.151.1, DNS only (no proxy) |
| Styling | Tailwind CSS 3.4 | tailwind.config.js | CSS variables for design tokens, dark mode |
| Fonts | IBM Plex family | Google Fonts CDN | Serif, Sans, Sans Arabic, Mono |
| Middleware | Auth guard (per-route) | src/lib/auth/session.ts | requireVerifiedUser (pages) + getVerifiedUser (APIs); no middleware file |

## 4.1 Key Files

| File / Directory | What It Does |
| --- | --- |
| wuduh-cards.json | Single source of truth for all 58 cards — prompts, hints, examples in Arabic and English |
| src/lib/cards/loader.ts | Loads and validates card config, returns typed card objects |
| src/lib/pdf/ | HTML template for PDF export — 9 pages, paper surface, all sections |
| src/lib/projections/engine.ts | Financial projections calculator — reads 8 existing + 4 new cards, outputs breakeven, MRR, runway |
| src/components/cards/ | CardShell, TextCard, TableCard, UploadCard, LangCard, HintPanel, ProjectionsChart |
| src/hooks/useAutoSave.ts | 800ms debounce auto-save hook used by all card types |
| src/app/api/studies/ | CRUD for studies and answers — upsert, completion recalculation |
| src/app/api/upload/ | File upload to MinIO — validates type and size, returns storage path |
| db/migrations/003_self_hosted_schema.sql | PostgreSQL schema for production — run once on fresh database |
| src/lib/auth/session.ts | Session + verified-user guards (requireVerifiedUser, getVerifiedUser) used by every protected page and API route |
| Dockerfile | Multi-stage Docker build — builder → runner, standalone output |

# 5. What Remains

Everything below is not yet built. Items are ordered by urgency — critical fixes must happen before any real user touches the product.

## 5.1 Critical — Resolved

✅  All three critical fixes are complete and verified live (June 2026). These no longer block sharing wuduh.site.

| ✅ DONE | Password reset flow — FIXED. Better Auth 1.6.19 renamed the endpoint, so the client now calls requestPasswordReset (/request-password-reset) and a sendResetPassword callback was added to auth.ts. Tested end to end in production: the email arrives and the link resets the password. |
| --- | --- |
| ✅ DONE | Email confirmation — ENFORCED. sendOnSignUp enabled and autoSignIn disabled, so no session is issued before verification. Access is gated by requireVerifiedUser() on protected pages and getVerifiedUser() on API routes. Verified live: an unverified user cannot reach the dashboard. |
| ✅ DONE | PDF background color rendering — FIXED. Added print-color-adjust: exact (and an @page A4 rule) so the navy header and paper surface #FAF7F0 render correctly in the PDFShift output. Verified. |

## 5.2 Pre-Launch — Must Have Before Revenue

| PENDING | Moyasar payment integration — SAR 99 per export. MADA + Visa. SAMA-compliant. No revenue until this ships. |
| --- | --- |
| PENDING | www.wuduh.site subdomain — DNS record not yet configured. Only wuduh.site (no www) works. |
| PENDING | Card C2 startup name sync — should update studies.startupName on answer save, not only at export time. |

## 5.3 Next Feature Phases — In Order

These are post-launch V2 features. Do not start any of these until the critical and pre-launch items above are resolved and the first real users are through the product.

| Phase | Feature | What It Does | Priority |
| --- | --- | --- | --- |
| V2 | Theme gallery | Founder chooses from multiple export design themes — different layouts and visual styles | High |
| V2 | Designer marketplace | Connect founder to a real designer for custom export theme — Wuduh takes commission | High |
| V2 | Accelerator white-labeling | Accelerator logo and brand colors on the export — unlocks higher B2B pricing | High |
| V2 | Living document | Founder returns and updates study as startup evolves — version history, changelog | Medium |
| V2 | Edge-level JWT auth guard | Add an edge middleware layer to validate the session without a DB call — technical hardening (no middleware exists today) | Medium |
| V3 | Investor shareable link | Live URL the founder shares instead of a PDF — always current, no email attachment | Later |
| V3 | Documentation hub | Ongoing founder workspace — decisions, pivots, meeting notes, milestones beyond the study | Later |
| V3 | GCC expansion | UAE, Kuwait, Bahrain — same product, regional marketing | Later |
| V3 | Accelerator API | Embed Wuduh into existing accelerator platforms via API — meet them where they are | Later |

## 5.4 Final Phase — Payment System

★  Payment is intentionally sequenced last. Monetization switches on only after the product depth is complete and real users have validated the value.

| PENDING | Moyasar integration — SAR 99 per export, MADA + Visa, 2.9% + SAR 1.12 per transaction, no setup fee |
| --- | --- |
| PENDING | Accelerator cohort billing — SAR 3,000 per cohort, invoice or card payment |
| PENDING | Export gate — export blocked until payment confirmed, PDF released on success |

## 5.5 Last on the Roadmap — AI Input Validator

ℹ  This is deliberately the final item. It adds no value if the product has not been validated by real users first. On-device inference — no server cost, no external dependency.

| LATER | Real-time flagging — as founder types, weak or contradictory inputs are highlighted with a suggestion |
| --- | --- |
| LATER | Contradicting evidence — if market size claim is unrealistic, surfaces a reference data point |
| LATER | Positive confirmation — when inputs are strong, confirms and optionally adds supporting context |
| LATER | On-device inference — planned as in-browser model, no per-use server cost, no external API dependency |

# 6. Validation — Not Done Yet

⚠  The product is built but has not been shown to a real founder or accelerator. Validation is the most important next step after the critical fixes.

| Who | How Many | What to Show | What to Ask |
| --- | --- | --- | --- |
| First-time Saudi founders | 5 | Live product at wuduh.site — complete a real study | Where do you hesitate? Would you pay SAR 99 to export? Would you recommend this? |
| Accelerator program managers | 3 | Pitch deck + live product + PDF export sample | How do your founders currently prepare? Would you pay SAR 3,000 per cohort? |
| Saudi angel investors | 1–2 | A completed PDF export from a real study | Would you take a study that looked like this seriously? |

## 6.1 Where to Find Them

- Founders — Twitter/X Saudi startup community, Indie Hackers, LinkedIn, Flat6Labs applicant network

- Accelerator managers — Monshaat website, Flat6Labs LinkedIn, KAUST Entrepreneurship page, direct email

- Investors — introductions through accelerator contacts, Saudi angel investor networks on LinkedIn

# 7. Document Inventory

All project documents. v2 versions are the most current. v1 versions are preserved for historical reference and original design thinking.

| File | Version | Status | What It Contains |
| --- | --- | --- | --- |
| wuduh-cards.json | Live | Current — 58 cards | All card content, bilingual, production config |
| README.md | Live | Current | Stack, setup, structure, roadmap summary |
| Documents/wuduh-documentation-v2.docx | v2 | Current | Product documentation reflecting built state |
| Documents/wuduh-brd-v2.docx | v2 | Current | BRD updated to reflect actual build |
| Documents/wuduh-dev-plan-v2.docx | v2 | Current | Development plan updated post-build |
| Documents/wuduh-pitch-deck.pptx | v1 | Needs update | Pitch deck — still references 52 cards and Supabase/Vercel stack |
| Documents/wuduh-documentation.docx | v1 | Historical | Original product documentation — design-phase thinking |
| Documents/wuduh-brd.docx | v1 | Historical | Original BRD — full technical specification as designed |
| Documents/wuduh-dev-plan.docx | v1 | Historical | Original development plan — 8-week MVP roadmap |
| Wuduh App.html | v1 | Historical | Interactive card UI prototype — 52 cards, pre-build |
| wuduh-landing-page.html | v1 | Reference | Landing page design prototype |
| wuduh-pdf-export-template.html | v1 | Reference | PDF export template design prototype |
| THIS DOCUMENT — wuduh-master.docx | v3 | Current | Single source of truth — supersedes all above |

⚠  The pitch deck needs to be updated before any investor or accelerator meeting. Card count changed from 52 to 58. Stack changed from Supabase/Vercel to Coolify/PostgreSQL/MinIO. Financial projections engine was added.

# 8. Key Decisions Log

Every major decision that shaped the product, in chronological order. This is the institutional memory of the project.

| Decision | What Was Decided | Why |
| --- | --- | --- |
| B2B2C model | Sell to accelerators, serve founders | First-time founders are the hardest customer to monetize directly. Accelerators have budget and cohorts. |
| Founder-owned data | No AI-generated content — ever | Investors recognize AI output. A study from the founder's own thinking is more credible and defensible. |
| Card mechanic | Swipe right to complete, swipe left to skip | Removes blank page anxiety. One question at a time is psychologically easier than a full form. |
| Arabic-first | Full RTL native experience, not a translation | No Arabic-first feasibility study tool exists. This is the primary market differentiator. |
| Language at C0 | First card sets language for everything | All subsequent cards, hints, and the export follow the choice made at card C0. |
| Hints as onboarding | No separate tutorial — hints guide in context | Founders learn what investors want while answering, not before. Context-first onboarding. |
| Cards never limit | All inputs are open text — no dropdowns for substantive answers | A dropdown would limit unconventional founders and contradict the founder-owned data principle. |
| MVP scope | Card journey + auto-save + PDF export only | Validate the core before building V2 features. Ship fast, learn from real users. |
| Supabase → Coolify | Migrated from Supabase/Vercel to self-hosted Coolify stack | Control, cost, and no vendor lock-in. PostgreSQL + MinIO on own VPS. |
| Payment sequenced last | Moyasar integration is the final pre-AI feature | Monetization switches on only after product depth is complete and users have validated value. |
| AI validator last | On-device inference, deferred after payment | No server cost. No external dependency. Only valuable after real users confirm the core product works. |
| 58 cards not 52 | 6 cards added during build — 4 projections, 2 competitive | Financial projections engine added in Phase B. Two competitive landscape cards added for depth. |
| PDFShift not Puppeteer | External API for PDF generation | Hosted Chromium removes serverless complexity and cold start issues. Pay per conversion. |
| Verify at the guard, not the config | Gate access on emailVerified at page guards and API routes, not just session existence | requireEmailVerification only blocks the sign-in API. autoSignIn still issued a session at signup, so the real boundary is checking verified status where data is accessed. |
| Card 4.6 milestone ramp | Founders enter only milestone months; the engine interpolates and carries forward to month 12 | Twelve fixed rows were tedious and left blanks the engine read as zero customers, producing nonsense metrics (MRR month 12 = 0). Milestone entry plus interpolation matches how recurring revenue actually ramps. |
| No middleware file | proxy.ts removed; route protection moved to per-page and per-API guards | proxy.ts was removed and not replaced. Auth is enforced in server components (requireVerifiedUser) and API routes (getVerifiedUser) via Better Auth getSession, which is sufficient without a middleware layer. |
| Trigger aligned to schema | handle_new_user() writes to profiles.fullName (camelCase) | A Supabase-era trigger inserted into full_name (snake_case), a column that does not exist in the camelCase schema, which blocked every signup. The trigger was corrected to the real column. |

Wuduh — Master Status Document v3.0 — June 2026 — Single Source of Truth