Wuduh — Development Plan & Execution Roadmap

v2.0  ·  June 2026  ·  As-Built & Forward Plan  ·  Confidential

# 1  Status

The MVP is delivered and live at wuduh.site as of June 2026, built solo by Abdulaziz Alangari in under two weeks of active development.

- 52-card guided journey across 8 sections — all live

- Arabic and English with full RTL support — fonts, layout, PDF, labels

- Professional PDF export, auth, dashboard, auto-save, resume-on-login — all working

# 2  As-Built Stack

This replaces the original Supabase / Vercel specification. The MVP was built on a self-hosted Coolify stack for control and predictable cost.

| Layer | Technology |
| --- | --- |
| Framework | Next.js 16 (App Router, TypeScript) |
| Auth | Better Auth — email + password, email verification, password reset |
| Database | PostgreSQL 17 — self-hosted on Coolify |
| File storage | MinIO — self-hosted on Coolify, S3-compatible |
| Email | Resend |
| PDF generation | PDFShift |
| Hosting | Coolify — self-hosted on a VPS |
| DNS | Cloudflare |
| Domain | wuduh.site |

# 3  Execution Roadmap — Forward Plan

The MVP shipped. The remaining work is sequenced deliberately: monetization (the payment system) comes last, and the AI input validator is the final item after it.

## Phase A — Near-Term Polish

- Password reset flow — /reset-password and /update-password pages

- Re-enable email confirmation for production

- PDF quality improvement — full background color rendering

- www.wuduh.site subdomain DNS fix

- Edge-level JWT auth guard — later hardening so proxy.ts can validate at the edge without a DB call

## Phase B — Feature Build

- Financial projections engine — break-even, CAC/LTV, auto-generated charts in the PDF export

- Theme gallery — multiple export design themes

- Designer marketplace — connect founders to designers for custom themes, on commission

- Accelerator white-labeling — cohort licensing, B2B flow

- Living document — founder updates the study as the startup evolves, with version history

## Phase C — Later

- Documentation hub — decisions, pivots, milestones beyond the study

- GCC expansion — UAE, Kuwait, Bahrain

- Shareable investor link — live URL instead of PDF only

- API for accelerator integrations

## Phase D — Final Build Phase: Payment System

- Payment integration — Moyasar (MADA support), SAR 99 per export, SAMA-compliant

- Intentionally sequenced last: monetization switches on only after all the feature work above is complete

## Phase E — After Payment: AI Input Validator

- The final item on the roadmap, deferred until payment ships

- Flags weak or contradictory data as the founder types

- Planned as on-device (in-browser) inference — no server cost, no external dependency, no impact on the live site

# 4  Cost Notes — Forward

| Item | Estimate | Notes |
| --- | --- | --- |
| Hosting (Coolify VPS) | Fixed monthly VPS | Runs the app, PostgreSQL, and MinIO together |
| Email (Resend) | Free tier early | Covers transactional email at low volume |
| PDFShift | Pay per conversion | Per-export PDF rendering |
| Moyasar (Phase D) | 2.9% + SAR 1.12 / txn | No setup fee — pay per transaction |
| AI validator (Phase E) | One-time integration | On-device inference — no per-use server cost |

# 5  Decision Log — Key Changes Since v1

- Migrated off Supabase / Vercel to a self-hosted Coolify stack (Better Auth + PostgreSQL 17 + MinIO) for control and cost.

- Payment moved to the final build phase — it was previously framed as a pre-launch priority.

- AI input validator moved to after payment as the final roadmap item; the planned approach changed to on-device (in-browser) inference to avoid server cost and external dependency.